**Sprint 3**

Total Story Points: 6 Total Hours Estimated: 33             Total Hours Taken: 42

**Current Velocity: 16.33**

**Story ID: 25 (Missed Package)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task ID | Task description | Estimated | | Taken |
| 1 | Tab for missed package | 2 | 3 | |
| 2 | Contact form | 2 | 3 | |
| 3 | Connect to database to website | 4 | 6 | |
|  | Story points: 1                                                                         Total Hours: | 8 | 12 | |

**Story ID: 23 (Changing Costs)**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | A form on the website to change the m^3 and weight multiplier | 2 | 4 |
| 2 | Connect from database to website | 4 | 5 |
|  | Story Points: 1                                                                       Total Hours: | 6 | 9 |

**Story ID: 26 (Pickup Locations)**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Warehouse table database | 3 | 3 |
| 2 | List location in tracking form | 3 | 4 |
| 3 | Connect from database to website | 4 | 6 |
|  | Story Points:  2                                                                   Total Hours: | 10 | 13 |

**Story ID: 18 (Package Security)**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | A table for the package security cost scalar | 1 | 3 |
| 2 | Update order form to allow for insurance | 3 | 2 |
| 3 | Connect from database to website | 5 | 3 |
|  | Story Points:  2                                                                            Total Hours: | 9 | 8 |