# **Sprint 2**

Total Story Points: 20 Total Hours Estimated: 39 Total Hours Taken: 40

## **Current Velocity:20.5**

**Story ID: 8 (Package status)**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task description | Estimated | Taken |
| 1 | Database queries | 3 | 4 |
| 2 | Online form | 2 | 2 |
| 3 | Connect queries to database to website | 2 | 3 |
|  | Story points: 6 Total Hours: | 7 | 9 |

## **Story ID: 23 (Changing Costs)**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | A form on the website to change the m^3 and weight multiplier | 2 | 3 |
| 2 | Connect to database to website | 1 |  |
|  | Story Points: 1 Total Hours: | 3 | 3 |

## **Story ID: 21 (Incorrect address)**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | A text describing the process for incorrect address in the online form | 1 | 1 |
| 2 | An incorrect address form for customers | 2 | 3 |
| 3 | Connect to database to website | 1 |  |
|  | Story Points: 1 Total Hours: | 4 | 4 |

## **Story ID: 12 (Delivery Speeds)**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Tab on the order form listing 2 day, 3 - 5 day, and 7 day postage | 2 |  |
| 2 | Package priority in the database | 2 | 2 |
| 3 | Connect to database to website | 1 |  |
|  | Story Points: 2 Total Hours: | 5 | 2 |

## 

## **Story ID: 4 (Size & Weight)**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Database table of all packages in warehouse | 2 | 3 |
| 2 | Drive query database for all packages to be dropped off | 2 | 2 |
| 3 | Driver query database for all package to be picked up | 2 | 2 |
| 4 | Website login for drivers | 2 | 5 |
| 5 | Form for driver to select query | 1 | 3 |
| 6 | Connect to database to website | 2 |  |
|  | Story Points: 4 Total Hours: | 11 | 15 |

## **Story ID: 6 (Cost Calculator)**

|  |  |  |  |
| --- | --- | --- | --- |
| Task 3 | Task Description | Estimate | Taken |
| 1 | Website Cost Calculator Homepage | 2 | 2 |
| 2 | Website Cost Calculator Order Form | 2 | 2 |
| 3 | Connect Calculator to Database | 1 |  |
|  | Story Points: 4 Total Hours: | 5 | 4 |

## **Story ID: 10 (Pick up package to be delivered)**

|  |  |  |  |
| --- | --- | --- | --- |
| Task 4 | Task Description | Estimate | Taken |
| 1 | A drop down box in a form | 1 | 1 |
| 2 | A table with drivers availability in the database | 2 | 2 |
| 3 | Connect drop down box to database | 1 |  |
|  | Story Points: 2 Total Hours: | 4 | 3 |